Performance Management System

Open questions

28 August 2026 · 21 questions outstanding

This gathers every question still open across both rounds, in one place. Eleven came from the five-page requirements document, ten from the HCM workbook you sent on 19 August.

They are ordered by what it costs to leave them unanswered rather than by when we found them. The first six stop specific work outright. The two after those are factual matters in your own spreadsheet and should be the quickest to settle. The rest we can design around, but not finish.

Everything not listed here is understood and already built. The HCM department is loaded and working end to end on your own numbers: 94 task indicators, 15 scorecards, 375 lines and 24 staff assigned, with evaluation and scoring running against them.

# At a glance

| Ref | Question | What it holds up |
| --- | --- | --- |
| R1 | Is the quarterly task tally measured against each role’s own target? | Every number in the KPI evaluation |
| Q3 | The score conversion is not reproducible from your sample table | The whole KPI evaluation type |
| Q5 | Are peer reviews anonymous? | The peer review instrument |
| Q1 | The incentive bands leave exactly 70 uncovered | Incentive qualification |
| Q2 | The 81–90 band reads “80% or 30%” | Incentive qualification |
| Q4 | Minimum peer reviewers: the document says 2, 3, and 3–5 | Peer review sampling |
| R10 | A formula in hcm kpi misses two of its own lines | One scorecard’s target |
| R11 | Six tasks are spelled two ways | Comparability between sections |
| R2 | How many peer evaluators — 2, or 3 to 5? | Peer review sampling |
| R3 | What makes up the 40 points? | The competency half of the model |
| R4 | How do ranks 6–11 map to the named ranks? | “1 rank up” in the peer rules |
| R5 | Is subordinate evaluation in scope? | Who is invited to review |
| R6 | Task natures: A/F/T, or four categories? | The competency library |
| R7 | “Selection of subject by salary level” | How evaluees are chosen |
| R8 | The band table’s edges: below 71, and “100 up” | Incentive qualification |
| R9 | The timeline names no year | Scheduling the rollout |
| Q6 | Confirm the roles and who holds them | Who can see what |
| Q7 | Probationary evaluation timing | Probationary scheduling |
| Q8 | The attendance data feed | The attendance component |
| Q9 | Branch ranking — ranked on what? | Branch ranking |
| Q10 | Do Type IV evaluations use the same template? | Project/term evaluations |

# Blocking — work stops until these are answered

### R1. Is the quarterly task tally measured against each role’s own target?

Your band table converts task points into the KPI score:

71–80 → 10   ·   81–90 → 20   ·   91–100 → 30   ·   100 up → 35

The scorecards, though, are drawn to different totals. Taking the monthly target × 3 months, as rows 12–13 describe:

| Scorecard | Monthly target | × 3 months | Lands in | Score |
| --- | --- | --- | --- | --- |
| Onboarding 1 | 37 | 111 | 100 up | 35 |
| Screening | 33 | 99 | 91–100 | 30 |
| Onboarding 2 | 25 | 75 | 71–80 | 10 |
| Area Coordinator | 81.5 | 244.5 | off the table | — |

Read literally, one person earns 10 and another earns 35 for doing everything on their own scorecard, and the Area Coordinators score off the end of the scale. The difference comes from how each scorecard was drawn, not from performance.

So which is intended?

- (a) The tally is converted to a percentage of that role’s own target first, then banded — so full performance always lands in 91–100 whatever the scorecard size; or

- (b) The bands are absolute, and the scorecards are to be rebalanced so every role totals roughly 33 points a month; or

- (c) Something else — for instance Area Coordinators scored on a different basis.

What we need: One of (a), (b) or (c). Everything numeric in the KPI evaluation depends on this, and we cannot pick a reading on your behalf — each one gives your staff materially different scores.

### Q3. The score conversion is not reproducible from your sample table

The sample scoring table gives weight (1, 1.5 or 2) × accomplishment (0.5 or 1) across about eight competencies. The highest possible raw total is therefore 8 × (2 × 1) = 16. The note beneath then says:

Uses score conversion:

4 → for 40 max bearing

1.5 → for 30 max

1.0 → manager scoring

We cannot work out how a raw 16 becomes the 40 points of the KPI model, or what the 1.5 and 1.0 lines apply to.

What we need: One completed example with real numbers — a single employee’s actual scoring sheet, with the competencies, their weights, the accomplishment values and the final score out of 40. That would let us reproduce your calculation exactly, and it is faster than describing the rule.

### Q5. Are peer reviews anonymous?

Neither the peer review instrument nor the parameter rules say either way. Averaging several reviews into one score suggests anonymity is intended, but we need it stated, because it decides what the system records and who may ever see it:

- Can the employee being reviewed see who reviewed them, or only the average?

- Can their supervisor see individual reviewers and their scores?

- Can HCM?

- Can anyone, later, when investigating a dispute?

This cannot be changed quietly afterwards. If reviews are anonymous, the system has to be built so the link genuinely cannot be recovered. If they are not, that must be visible to reviewers before they write, because it changes what people say.

What we need: A yes or no, and if yes, whether HCM retains the ability to look behind it for disputes. R5 makes this more pressing: a subordinate’s review of their own manager is far easier to identify.

### Q1. The incentive bands leave exactly 70 uncovered

Below 70 → Not qualified

71 – 80 → 20%

A score of exactly 70 falls in neither. Scores will land on 70 regularly, so the system needs a definite answer rather than a default we choose.

What we need: Is 70 “not qualified”, or the bottom of the 20% band?

### Q2. The 81–90 band reads “80% or 30%”

Given that 71–80 earns 20% and 91–100 earns 50%, we read this as 30% and the “80” as a stray mark — if it really is 80%, the incentive curve jumps from 20% to 80% and back down to 50%.

What we need: Confirm 30%.

### Q4. Minimum peer reviewers — the document says three different things

| Page | Section | What it says |
| --- | --- | --- |
| Page 1 | KPI (basis for incentives) | “30 – Peer Review / Feedback (min. 2 personnel)” |
| Page 2 | Peer Review / Eval / Feedback | “(Averaged / min. 3 feedbacks)” |
| Page 4 | Notes for Peer Review | “Target is min 3 reviews; max 5” |

We assume minimum 3, maximum 5 — but see R2, where your workbook says 2.

What we need: The figure, and what should happen when fewer than the minimum are eligible: proceed with what we have, hold the evaluation open, or notify HCM to intervene?

# Two things we found in your workbook

Both are factual rather than matters of policy, so they should be quick to settle — and both change staff scores until they are.

### R10. A formula in “hcm kpi” misses two of its own lines

Attendance Processing & Payroll. The target in D132 is =SUM(D133:D159), which gives 33. But the block continues past row 159: rows 160 and 161 carry Crafts Design (2 points) and Activity Organizing (2 points), both plainly part of the same scorecard.

Summing every line in the block gives 37, not 33.

So one of two things is true, and we cannot tell which: either the target is right at 33 and those two tasks belong elsewhere, or the lines are right and the target should read 37.

We have loaded all 29 lines with a target of 37, on the reasoning that dropping two real tasks to satisfy a formula would be the wrong way round — but it is your number, so please confirm.

What we need: Confirm 33 or 37. Worth checking the other fourteen scorecards at the same time: a copied SUM range tends to produce this more than once, and every instance shifts somebody’s score.

### R11. Six tasks are spelled two ways

Loading the catalogue turned up pairs of entries that are plainly the same piece of work. Left as they are, each pair splits one task into two, and any comparison of the same work across sections understates it.

| Spelling A | Spelling B |
| --- | --- |
| Govt Liaison (4 lines) | Gov’t Liaison (1) |
| Issue/Concern Intake (12) | Issue/ Concern Intake (1) |
| Payments processing (20) | Payments Processing (catalogue only) |
| Info Dissemination (13) | Info Dissem (1) |
| Concern Follow-up (1) | Concern Followup (1) |
| Dox Tracking/ Dox Filing (1) | Dox Tracking/Dox Filing (1) |

We have loaded both spellings rather than merging them on our own judgement, because a merge is not reversible once people are scored against it.

What we need: Confirm each pair is one task, and which spelling you prefer. We will collapse them.

# Where the workbook and the five-page document disagree

Three points where we need to know which is current.

### R2. How many peer or 360 evaluators?

| Source | Figure |
| --- | --- |
| Five-pager, page 1 | “min. 2 personnel” |
| Five-pager, page 2 | “min 3 feedbacks” |
| Five-pager, page 4 | “min 3 reviews; max 5” |
| Workbook, hcm kpi row 9 | “Peer/Superior feedback (2pax)” |

What we need: Is 2 the HCM-specific number and 3–5 the rule for branch staff, or has it changed to 2 across the board?

### R3. What makes up the 40 points?

- Five-pager: 40 = Performance, drawn from the competency library.

- Workbook: 40 = 30 task indicators + 10 manager’s assessment, under the heading “Competency”.

These are different systems, not different wordings. The workbook’s version is the one with a full task catalogue and fifteen worked scorecards behind it, so we assume it governs.

What we need: Confirm the workbook governs.

### R4. How do the numbered ranks map to the named ones?

HCM TO uses Rank 6–11. The five-pager lists Associate, Branch Head / OIC, Jr / Sr Supervisor, Dept Head, GM. We need the mapping, because “1 rank up, 2 ranks up” in the peer rules has to be computed from it.

What we need: The mapping — and whether the numbering runs group-wide, so a Rank 8 in Motorcycle is equivalent to a Rank 8 in the Hotel, or is per division.

# Raised by the workbook

### R5. Is subordinate evaluation in scope?

The 20260616 sheet routes evaluations to “peer, subordinate, superior”, which reads as settled. But HCM TO (far right of row 47) says “evaluate possibility of allowing his/her subordinates to perform the evaluation”, which reads as still under discussion.

Upward evaluation is a significant design decision: it changes who is invited, and it sharpens Q5 considerably.

What we need: In scope or not.

### R6. Task natures — A / F / T, or four categories?

The workbook classifies every task as Administrative, Field or Technical. The five-pager’s competency library lists Admin, Technical, Ops and Field.

What we need: Has Ops been dropped, merged into Field, or is it used elsewhere?

### R7. “Selection of subject … by salary level”

This system deliberately stores no salary data at all — that was a founding decision, and a test fails the build if salary appears anywhere.

What we need: If “salary level” means a pay grade or band — a label such as “Rank 8” or “SG-12” — we can support it. If it means an actual amount, we cannot, and we should discuss selecting by grade instead.

### R8. The band table’s edges

- The table starts at 71. What does someone at 70 or below receive — zero, or is there a floor?

- “100 up → 35” exceeds the 30 points that row 6 allocates to the KPI component. Is 35 a deliberate over-achievement bonus, and if so may the overall evaluation exceed 100?

What we need: Both edges.

### R9. The timeline names no year, and its second half is undrawn

The timeline sheet runs March to July by week but names no year, and the last three phases — Testing & Devt, Initial Run, Program Prep 2 — have no bars drawn.

What we need: Given the workbook is dated August 2026: is this a plan for 2027, or a record of work already done?

# Needed soon — we can design around these, but not finish them

### Q6. Confirm the roles and who holds them

- What do HCM DM and CB PW stand for, and are they individuals or small groups?

- Are RH and AH the same level, or two different ones?

- Should the GM see everything in their Division, or company-wide?

What we need: The full list of levels, and for each: what they can see, and whose records. The roles are already in the system, deliberately assigned to nobody until you tell us who holds them.

### Q7. Probationary evaluation timing

“Eval for probationary (3rd & 4th month → averaging)”, read together with the Date-Hired and Date-Regularization fields.

What we need: Are the 3rd and 4th month measured from date hired? And if someone’s regularisation moves — extended probation, or early regularisation — should the system reschedule the outstanding evaluation or leave it?

### Q8. The attendance data feed

- Which payroll system is it, and can it export on a schedule?

- What can it give us per employee per period: counts (“2 late, 1 absent”), or an already-calculated score out of 15?

- If counts, what rule turns a count into points?

Important: this system deliberately holds no payroll or timekeeping data — no salaries, no TIN, SSS, PhilHealth or Pag-IBIG numbers, no daily time records. We want to keep it that way, so we would take only a summary figure per employee per period, never the underlying attendance records.

What we need: The three answers above, and confirmation that a summary-only feed works on your side.

### Q9. Branch ranking — ranked on what?

- The average score of all staff in the branch?

- Only certain roles, or weighted by rank?

- Or a separate branch-level scorecard with its own measures?

What we need: Which of the three.

### Q10. Type IV (project / term-based) evaluations

Your page 3 default template is headed “Eval for Probationary / Annual / Semi-Annual”, which does not mention Type IV.

What we need: Do project and term evaluations use that same 100-point template, or their own form? We would also like to know who triggers one, and whether the result feeds the same history and incentive calculations as the scheduled evaluations.

# Where this leaves us

Six questions stop specific work outright — R1 and Q3 above all, because between them they determine every number the KPI evaluation produces. The rest we can design around, but each one gates the part of the system it relates to.

In the meantime we have built everything that does not depend on an answer. Your HCM department is loaded and running on its own numbers: the task catalogue, all fifteen scorecards, staff assigned to them, evaluation against a scorecard, and a quarter openable for a whole section in one go. A person’s full history — reviews, task evaluations, improvement plans, competency assessments and employment changes — now reads as one list.

We would like to walk you through it on your own data. Seeing the scoring behave on numbers you recognise is usually the fastest way to find out whether a rule such as R1 was written as intended.